# Mission Planner Customization Progress Report

## Project Overview

Customized Mission Planner based Ground station application for Saif Seas with UI modernization, swarm mission support, telemetry dashboard enhancements, and operational workflow improvements.

# Completed Tasks

## 1. UI/Branding Enhancements

### Completed

- Updated application branding and visual theme.

- Modified software icons and resources to better match company color scheme.

- Added custom splash screen support.

- Added animated splash/loading behavior.

- Improved menu and panel organization.

- Added functionality to hide/show menu icons dynamically.

- Added eye-toggle style UI interactions.

- Reorganized HUD into separate tab structure.

- Added new telemetry-oriented Dynamics tab.

### Result

Cleaner and more professional operator interface.

# 2. Telemetry Dashboard Implementation

### Completed

- Created new telemetry dashboard tab (tabPage_Dynamics).

- Extracted telemetry data from existing HUD binding source.

- Implemented live telemetry bindings using bindingSourceHud.

- Added real-time telemetry display for:

  - Connection Status

  - Armed/Disarmed State

  - Flight Mode

  - Altitude

  - Ground Speed

  - Heading/Yaw

  - Battery Status

  - GPS Information

  - Waypoint Information

- Added formatted telemetry display:

- Connected/Disconnected

- Armed/Disarmed

- Colored status indicators

### Result

Legacy HUD dependency reduced while improving readability and operator usability.

# 3. Vehicle Orientation Visualization

### Completed

- Implemented heading/yaw-based vehicle image rotation.

- Added top-view vehicle visualization.

- Integrated live heading telemetry with graphical orientation display.

- Connected telemetry updates to real-time image rotation.

### Result

Improved situational awareness and modernized visualization.

# 4. Swarm Mission / Multi-Plan Features

### Completed

- Implemented waypoint duplication and offset generation.

- Added bearing-based mission shifting.

- Added distance-based mission generation.

- Implemented automatic generation of multiple shifted mission plans.

- Added mission save/export automation.

- Added automatic folder creation for grouped mission plans.

- Added dropdown-based mission loading system.

- Added directory scanning for .waypoints files.

- Added multi-plan visualization support.

- Added different colored markers/routes for different plans.

- Added marker selection/unselection logic.

- Added ctrl+A selection handling.

- Added deselection logic.

- Improved marker interaction behavior.

- Added ctrl+Z for undo logics with swarm functionality.

### Result

Initial swarm mission planning workflow established.

# 5. Map Interaction Improvements

### Completed

- Investigated and modified map mouse interaction handlers.

- Improved marker selection handling.

- Added group marker logic.

- Added keyboard interaction support.

- Improved waypoint interaction handling.

- Investigated route rendering pipeline.

### Result

Better operator interaction and mission editing workflow.

# 6. Video Streaming Investigation

### Completed

- Investigated GStreamer integration.

- Investigated VLC-based video streaming.

- Validated simulated video feed architecture.

- Evaluated UDP/HTTP streaming workflows.

- Studied future drone video integration pipeline.

### Result

Video integration architecture understood and partially validated.

# 7. Project Backup / Version Control

### Completed

- Configured workflow.

- Created repository backup.

- Configured commit workflow.

- Established version-control process.

- Added multiple development snapshots.

### Result

Safe rollback and backup workflow established.

# Pending / Remaining Tasks

## A. Installer & Licensing

### Pending

- Create professional installer package.

- Add custom EXE installer.

- Implement installation key/license system.

- Display unique installation key inside application.

- Add installer branding.

### Time required to complete: 2days

# B. Advanced Telemetry Dashboard

### Pending

- Improve dashboard styling.

- Add modern telemetry cards.

- Add warning indicators.

- Add dynamic battery color alerts.

- Add failsafe indicators.

- Improve responsive layout.

# C. 3D Vehicle Visualization

### Pending

- Investigate 3D vehicle visualization.

- Add roll/pitch/yaw visualization.

- Evaluate WPF/HelixToolkit integration.

- Add smooth rotation/interpolation.

### Time required: 2 working days

# D. Video Feed Integration

### Pending

- Embed live video feed into application.

- Add VLC/GStreamer integration.

- Add RTSP/UDP support.

- Add drone video panel.

- Add future HUD/video overlay support.

# E. Swarm Planning Enhancements

### Pending

- Improve swarm path visualization.

- Add collision-aware planning.

- Add formation presets.

- Add synchronized mission management.

- Add swarm simulation/testing.

# F. UI/UX Improvements

### Pending

- Final UI polish.

- Improve spacing/alignment.

- Add modern icons.

- Improve dark theme consistency.

- Add animations/transitions.

# G. Stability & Testing

### Pending

- Full regression testing.

- Startup stability improvements.

- Memory optimization for image rotation.

- Error handling improvements.

- Build validation.

- Deployment testing.

# Current Technical Highlights

- Dynamic telemetry dashboard

- Swarm mission generation

- Multi-plan waypoint handling

- Real-time telemetry binding

- Vehicle orientation visualization

- Enhanced map interaction

- Backup workflow

- Modular tab-based UI redesign

# Next plan

## Short-Term

- Finalize telemetry dashboard UI.

- Stabilize splash screen and startup flow.

- Complete installer/license system.

- Improve swarm visualization.

- Add professional video feed panel.

## Medium-Term

- Add 3D orientation visualization.

- Add live drone stream support.

- Add advanced swarm controls.

- Improve mission synchronization.

# Development Notes

- Existing Mission Planner telemetry architecture is reused via bindingSourceHud.

- Current implementation avoids duplication of telemetry parsing logic.

- Most modifications focus on presentation, usability, and operational workflow enhancements.

- Backup process established for safer development.